SIXTH LOG:

# d365‑personal‑analytics‑v2 – Project Snapshot (Sixth Log)

## X. Dashboard Semantics Contract (Authoritative)

### Purpose

This section defines the semantic rules that govern how the dashboard behaves and how data is interpreted.

It exists to preserve metric trust, analytical correctness, and long‑term evolvability as the solution matures through real usage.

This section describes meaning, not implementation.

### X.1 Core Principle — Metric Trust Is Non‑Negotiable

The dashboard is a decision‑support tool.

Any interaction that causes core metrics to change based on UI visibility or filters is considered a defect.

### X.2 Canonical Dataset

- There exists a single canonical opportunity dataset representing the current FY point‑in‑time view.

- All source‑of‑truth metrics are computed from this dataset.

- UI filters and views must not mutate or redefine this dataset.

### X.3 Metric Semantics (Stable Across Views)

The following metrics are authoritative and time‑based:

- Quota Attainment

- Pipeline Coverage

- Win Rate

Rules:

- Metrics are computed independently of UI filters.

- Metrics reflect FY‑to‑date reality.

- Metrics change only when underlying data changes, not when the UI view changes.

### X.4 Opportunity Lifecycle vs Metric Eligibility

These concepts are explicitly distinct:

- Lifecycle State (Open / Won / Lost)

→ Used for filtering and exploration.

- Metric Eligibility Rules (e.g., exclusions for duplicates, hygiene artifacts)

→ Used only in KPI computation.

Lifecycle filters must never reuse KPI exclusion logic.

### X.5 Filters Are Analytical Lenses, Not Modes

- Filters represent lenses for analysis, not mutually exclusive modes.

- Filters are combinatorial (e.g., Open + Won).

- Filters affect what is visible, not what is true.

### X.6 Scope of Filter Impact

Filters may affect:

- Opportunity lists and tables

- Exploratory breakdowns

Filters must not affect:

- KPI tiles

- Summary metrics

- Forecast‑relevant aggregates

### X.7 Default Analytical Posture

- Default dashboard view emphasizes execution focus.

- Default lifecycle visibility: Open

- Historical states (Won / Lost) are opt‑in for learning and review.

### X.8 Evolution Clause

This dashboard is expected to evolve as real usage surfaces new needs.

When behavior feels incorrect:

- The semantics contract is reviewed first

- If needed, semantics are updated before refactoring code

Semantic clarity precedes implementation changes.

## 1. Project Overview

- Objective:

Build a lightweight, local‑first personal quota‑attainment and pipeline analytics dashboard with a detailed opportunity view, powered by exported D365 data and safe to share publicly via an obfuscated demo.

- Business context:

FY27 has just begun. The dashboard is now transitioning from “feature‑complete” to trust‑critical daily use, where semantic correctness matters more than UI iteration speed.

- Stakeholders:

  - Primary: Hans Westphal (seller / builder)

  - Secondary: Sales management (forecasting, review visibility)

  - Tertiary: Other sellers (pattern reuse)

- Environments (Dev / Test / Prod):

  - Dev: Local machine (npm run dev)

  - Test: Local transformed datasets (conceptually defined)

  - Prod:

    - Local‑first real‑data instance (private)

    - Public demo via GitHub → Vercel (obfuscated)

## 2. Current State (Source of Truth)

- Production status:

✅ Build stable after recent TypeScript fixes

⚠️ Dashboard semantics newly formalized and not yet fully enforced in code

- What is live right now:

  - Dashboard with lifecycle filtering UI

  - Opportunity detail navigation intact

  - KPIs currently recalculated based on filtered views (identified as incorrect behavior)

- Known constraints:

  - KPI computation not yet isolated from UI filters

  - Lifecycle filtering logic needs correction (Won view does not surface all closed‑won opportunities)

  - Filter UI uses radio buttons instead of combinatorial checkboxes

## 3. What We Shipped (Chronological, newest first)

- Date: April 2026

  - ✅ Change:

Added lifecycle‑based filtering (Open / Won / Lost) to the dashboard and completed initial smoke testing.

  - ✅ Impact:

Surfaced critical semantic misalignments between UI behavior and analytical intent.

  - ✅ Verified how:

Hands‑on usage during early‑FY scenario testing revealed KPI instability, lifecycle misclassification, and filter model limitations.

## 4. Key Decisions (Locked)

- Decision:

Introduce a Dashboard Semantics Contract as an authoritative guardrail.

- Why it was made:

Real usage exposed that feature correctness without semantic correctness leads to loss of trust in metrics.

- Alternatives rejected:

  - Incremental UI fixes without semantic realignment

  - Treating KPI variance as “expected behavior” under filters

  - Encoding semantics implicitly in code without documentation

## 5. Open Threads / Risks

- Issue: KPI calculations currently depend on filtered datasets

- Issue: Lifecycle filtering logic does not reliably surface all closed‑won opportunities

- Follow‑up: Refactor filters from radio buttons to combinatorial checkboxes

- Follow‑up: Isolate KPI computation from UI visibility

- Question: Should KPI computation move to a dedicated, explicitly time‑scoped aggregation layer?

## 6. Next Session Entry Point

👉 “When resuming, start here:

Refactor the dashboard to enforce the Dashboard Semantics Contract:

- Replace lifecycle radio buttons with combinatorial checkboxes

- Separate lifecycle filtering from KPI computation

- Validate that KPIs remain stable across all filter combinations

- Re‑run smoke test using early‑FY (Day 3) scenarios to confirm trust restoration”

### Why this log matters

This entry records the transition from feature delivery to semantic integrity.

It ensures future work optimizes for truth, not just interaction.

FIFTH LOG:

# Title: d365‑personal‑analytics‑v2 – Project Snapshot

## 1. Project Overview

- Objective:

Build a lightweight, local‑first personal quota‑attainment and pipeline analytics dashboard with a detailed opportunity view, powered by exported D365 data (Excel), and safe to share publicly via a fully obfuscated demo.

- Business context:

FY27 is underway. There is no simple, trustworthy way to view personal quota attainment, pipeline health, and deal‑level detail directly in D365 without heavy reporting overhead. This project provides a seller‑owned analytics layer that is reliable for daily use, transparent for forecasting discussions, and reproducible by other technically inclined sellers.

- Stakeholders:

  - Primary: Hans Westphal (seller / builder)

  - Secondary: Sales management (forecasting, review visibility)

  - Tertiary: Other sellers (pattern reuse)

- Environments (Dev / Test / Prod):

  - Dev: Local machine via npm run dev

  - Test: Local transformed datasets (exists conceptually; not yet fully wired)

  - Prod:

    - Local‑first “real data” instance (private, PII‑containing)

    - Public demo deployed via GitHub → Vercel using fully obfuscated data

## 2. Current State (Source of Truth)

- Production status:

✅ V2 UI shipped and stable

✅ Strict TypeScript build enforced (npm run build)

⚠️ Data correctness work in progress (win‑rate and loss classification refinements)

- What is live right now:

  - Dashboard + Opportunity Detail pages

  - GitHub → Vercel CI/CD fully operational

  - Public demo auto‑deploys from main branch

  - Runtime data source still reads from legacy Excel (public/data/d365_opps_export.xlsx)

- Known constraints:

  - Real D365 exports are local‑only and intentionally excluded from Git

  - Transformed JSON pipeline exists but is not yet wired into runtime UI

  - Data refresh is manual

  - KPI correctness depends on explicit exclusion rules (duplicates, non‑qualified losses) being encoded in logic

## 3. What We Shipped (Chronological, newest first)

- Date: April 2026

  - ✅ Change:

Refined Win Rate logic to exclude non‑representative losses (e.g., duplicate/error opportunities and non‑qualified 0% forecast losses). Added status and statusReason fields to the Opportunity domain model and loader mapping to support this deterministically.

  - ✅ Impact:

Win Rate now reflects true seller performance, not CRM hygiene artifacts. KPI trustworthiness improved without altering UI or data source contracts.

  - ✅ Verified how:

    - TypeScript build failures surfaced missing fields and enforced correctness

    - npm run build used as a hard gate after schema + loader updates

    - Local runtime validated with updated Excel schema

## 4. Key Decisions (Locked)

- Decision:

Use strict TypeScript builds as a hard gate for all changes, including data model evolution.

- Why it was made:

Prevents silent KPI corruption, ensures parity between local and Vercel builds, and forces data correctness issues to surface immediately.

- Alternatives rejected:

  - Loosening TS compiler options

  - Using any or optional chaining to mask schema mismatches

  - Shipping UI changes without proving KPI correctness first

## 5. Open Threads / Risks

- Issue:

Runtime UI still depends on legacy Excel input rather than the transformed JSON pipeline.

- Follow‑up:

Rewire the app to consume a single canonical production artifact (e.g., opportunities.clean.json) and retire the legacy Excel path.

- Question:

Should Excel ingestion remain supported long‑term, or be explicitly deprecated once the JSON pipeline is live?

## 6. Next Session Entry Point

👉 “When resuming, start here:

Perform a controlled end‑to‑end data validation: change a single Opportunity field in the source export, confirm it propagates through loader → KPIs → UI locally, then commit and verify the exact change appears in the public demo. Once proven, rewire runtime to the transformed JSON pipeline and lock data correctness as a release gate.”

FOURTH LOG:

## Title: d365‑personal‑analytics‑v2 – Project Snapshot

### 1. Project Overview

- Objective:

Build a lightweight, local‑first personal quota‑attainment and pipeline analytics dashboard with a detailed opportunity view, powered by exported D365 data, and supported by a fully obfuscated public demo.

- Business context:

FY27 is underway. There is no simple, trustworthy way to view personal quota attainment, pipeline health, and deal‑level detail directly in D365 without heavy reporting overhead. This project provides a seller‑owned analytics layer that is:

  - reliable for daily personal use

  - safe to share publicly via a sanitized demo

  - reusable by other technically inclined sellers

- Stakeholders:

  - Primary: Hans Westphal (seller / builder)

  - Secondary: Sales management (forecasting and review visibility)

  - Tertiary: Other sellers (pattern reuse)

- Environments (Dev / Test / Prod):

  - Dev: Local machine via npm run dev

  - Test: Local transformed datasets (exists conceptually, not yet formalized)

  - Prod:

    - Local‑first “real data” instance (private, PII‑containing)

    - Public demo deployed via GitHub → Vercel using fully obfuscated data

### 2. Current State (Source of Truth)

- Production status:

✅ Healthy

  - Local build and runtime verified

  - Public demo builds and deploys successfully with obfuscated data

- What is live right now:

  - V2 dashboard + opportunity detail pages

  - Strict TypeScript build enforced (npm run build)

  - GitHub → Vercel CI/CD operational

  - Demo data path is fully sanitized; real D365 exports are excluded from Git

- Known constraints:

  - Real D365 Excel exports are local‑only and intentionally .gitignore’d

  - Data refresh is currently manual

  - No formal Dev/Test/Prod promotion workflow for data yet

  - App runtime still assumes a local Excel source for “real data” usage

### 3. What We Shipped (Chronological, newest first)

- Date: April 2026

  - ✅ Change: Stabilized build and deployment with strict TypeScript; introduced explicit demo obfuscation utilities; separated real data from public repo.

  - ✅ Impact:

    - Repo is now safe for public sharing

    - No risk of Alithya PII leaking via GitHub or Vercel

    - Local and public environments can evolve independently

  - ✅ Verified how:

    - npm run dev and npm run build pass locally

    - Vercel build succeeds

    - Demo renders only obfuscated values

- Date: March 2026

  - ✅ Change: Shipped V2 UI (dashboard + opportunity detail view) and automated GitHub → Vercel deployment.

  - ✅ Impact:

    - Core product value realized

    - Repeatable deployments established

  - ✅ Verified how:

    - Local runtime + public demo validated

### 4. Key Decisions (Locked)

- Decision:

Keep real D365 data local‑only and exclude it entirely from Git.

  - Why it was made:

    - Prevents any Alithya PII exposure

    - Allows confident public sharing of the repo and demo

    - Keeps compliance and personal productivity aligned

  - Alternatives rejected:

    - Checking in real exports

    - “Light” anonymization of real data

    - Hosting real data in the cloud

- Decision:

Use strict TypeScript builds as a hard gate.

  - Why it was made:

    - Ensures parity between local and Vercel builds

    - Surfaces issues early and explicitly

  - Alternatives rejected:

    - Loosening compiler options

    - Allowing demo‑only exceptions

### 5. Open Threads / Risks

- Issue: No defined data refresh strategy for local real‑data usage.

- Follow‑up: Decide how D365 exports move from source → local app (naming, cadence, validation).

- Question: Should the app evolve toward:

  - a JSON‑based canonical data artifact, or

  - continued Excel ingestion with stricter contracts?

### 6. Next Session Entry Point

👉 “When resuming, start here: Define the data refresh workflow for real D365 data:

- what file is exported

- where it lives locally

- how freshness is validated

- how changes are intentionally promoted into the app”

THIRD LOG:

Here’s a clean, complete Project Snapshot based strictly on what we actually did and observed in this session. I’ve written it so you can paste it directly into your notes and confidently resume later without re‑deriving context.

## Title: d365-personal-analytics-v2 – Project Snapshot

## 1. Project Overview

Objective:
 Build a lightweight, local‑first personal quota‑attainment and pipeline analytics dashboard with a detailed opportunity view, using exported D365 data (Excel) and a sanitized public demo deployment.

Business context:
 FY27 starts April 1. There is no simple, trustworthy way to view personal quota attainment, pipeline health, and deal details directly from D365 without heavy reporting overhead. This project provides a seller‑owned, reproducible analytics layer that can also be shared publicly using safe demo data.

Stakeholders:

- Primary: Hans Westphal (seller / builder)

- Secondary: Sales management (review visibility, forecasting discussions)

- Tertiary: Other sellers (future reuse of the pattern)

Environments (Dev / Test / Prod):

- Dev: Local machine via npm run dev

- Test: Local transformed datasets (exists conceptually, not fully wired)

- Prod:

  - Local “prod” (local‑first usage)

  - Public sanitized demo deployed via GitHub → Vercel

## 2. Current State (Source of Truth)

Production status:
 ⚠️ Build currently failing due to TypeScript syntax errors in src/data/sampleData.ts.

What is live right now:

- V2 UI (dashboard + opportunity details) previously shipped and functional

- GitHub → Vercel CI/CD pipeline operational

- Public demo exists but depends on npm run build passing

Known constraints:

- Runtime UI still depends on legacy Excel input (public/data/d365_opps_export.xlsx)

- Transformed JSON pipeline exists but is not yet wired into runtime

- Demo data obfuscation logic is in progress and currently brittle

- Strict TypeScript build (tsc -b) catches even minor syntax errors

## 3. What We Shipped (Chronological, newest first)

Date: March 30, 2026

- ✅ Change:
 Introduced demo‑safe obfuscation logic into sampleData.ts, including:

  - isDemoMode() gating

  - deterministic obfuscation for revenue fields

  - typed Opportunity[] data flow

- ✅ Impact:

  - Demo dataset can diverge safely from real values

  - Type safety improved (no implicit any)

  - Foundation laid for clean public sharing

- ✅ Verified how:

  - Iterative npm run build executions

  - TypeScript errors surfaced and narrowed to a single block (baseOpps ternary + map)

## 4. Key Decisions (Locked)

Decision:
 Use TypeScript strictness as a guardrail, even for demo/sample data.

Why it was made:

- Prevents subtle runtime failures in Vercel

- Forces correctness before public sharing

- Makes the project maintainable across sessions

Alternatives rejected:

- Disabling strict TS checks

- Using any or loosening compiler options

- Bypassing build failures to “just ship”

## 5. Open Threads / Risks

- Issue:
 src/data/sampleData.ts contains a malformed ternary + .map() expression causing TS1005 / TS1128 syntax errors.

- Follow‑up:
 Normalize the baseOpps assignment to a clean, readable structure and re‑run npm run build.

- Question:
 Should demo data eventually be:

  - fully synthetic, or

  - a heavily obfuscated clone of real exports?

## 6. Next Session Entry Point

👉 “When resuming, start here:
 Open src/data/sampleData.ts and fix the baseOpps assignment so it exactly matches this structure:

const baseOpps: Opportunity[] = isDemoMode()

? obfuscateDatasetForDemo(rawOpportunities).map((o) => ({

...o,

estimatedRevenue: obfuscateAmountForDemo(

o.estimatedRevenue,

${o.id}:estimatedRevenue

),

actualRevenue: obfuscateAmountForDemo(

o.actualRevenue,

${o.id}:actualRevenue

),

}))

: rawOpportunities;

Then run:

npm run build

Once the build is green:

- commit

- push

- confirm Vercel deploy

- then move on to wiring the JSON pipeline or v2.1 features.

If you want, in the next session I can:

- turn this snapshot into a release checklist, or

- help you finish demo obfuscation cleanly and permanently, or

- guide the Excel → JSON → UI rewire step-by-step.

This was a solid stopping point.

SECOND LOG:

Diff-Style Project Snapshot Update

(Changes since last snapshot, March 29, 2026 session)

Format:

- ➕ Added

- ✏️ Updated

- ⚠️ Clarified

- ➖ Unchanged (for context only)

1. Project Overview

➖ Objective
No change.
Build a lightweight, local-first personal quota-attainment dashboard with a detailed opportunity summary page fed from D365 exports.

➕ Business context (clarification added)

- While V2 is functionally complete, this session clarified that data correctness and pipeline wiring must be explicitly proven, not assumed.

- CI/CD success does not imply data pipeline correctness.

➖ Stakeholders
No change.

✏️ Environments (Dev / Test / Prod)

- Dev: Local via npm (npm run dev) — confirmed stable

- Test: Local transformed datasets (data/test) — exists but not yet consumed by UI

- Prod:

  - Public demo on Vercel auto-deploying from GitHub

  - Clarification: Production UI currently reads from legacy Excel in public/data, not from transformed JSON

2. Current State (Source of Truth)

✏️ Production status

- ✅ V2 UI shipped and stable

- ⚠️ Data pipeline exists but is not wired into runtime UI

✏️ What is live right now

- GitHub → Vercel CI/CD fully operational

- Dashboard + Deal Brief pages live

- Actual data source:

  - public/data/d365_opps_export.xlsx (legacy path)

  - Transformed outputs in data/prod are not used by the app

➕ Known constraint (newly explicit)

- A production deploy can succeed without any data change, creating false confidence if not validated end-to-end

3. What We Shipped (Chronological, newest first)

Date: March 29, 2026

➕ ✅ Change

- Implemented GitHub → Vercel automatic deployment pipeline

- Implemented D365 export contract and file-based pipeline structure (inbox → test → prod)

➕ ✅ Impact

- Production deploys are now deterministic and repeatable

- Established infrastructure required for future automated refresh

- Enabled strict parity between local builds and Vercel builds

➕ ✅ Verified how

- npm run dev and npm run build pass locally

- git push to main triggers Vercel deploy automatically

- Live site updates immediately after deploy

➖ Earlier V2 and V1 shipment entries
No change.

4. Key Decisions (Locked)

➕ Decision (newly articulated)
Separate infrastructure validation from data correctness validation.

- Why it was made:
Prevents shipping a “green deploy” that still uses stale or unintended data sources.

- Alternatives rejected:

  - Immediately rewiring UI to new pipeline without first proving deploy + runtime behavior

  - Assuming transformed data was in use simply because files existed on disk

➖ Other prior decisions remain unchanged.

5. Open Threads / Risks (Expanded)

➕ New / clarified items

- Issue:
App runtime is still bound to legacy Excel (public/data/d365_opps_export.xlsx), not the transformed JSON pipeline.

- Issue:
No explicit end-to-end validation yet that a source data change propagates to production UI.

- Follow-up:
Introduce a single canonical production data artifact (e.g., public/data/opportunities.clean.json) and deprecate legacy Excel path.

- Follow-up:
Add a deliberate “data change smoke test” step to the release checklist.

- Question:
Should Excel remain supported as a fallback input, or should JSON be the only prod-supported source?

6. Next Session Entry Point (Updated)

✏️ Rewritten Entry Point

👉 “When resuming, start here:
Perform a controlled end-to-end data validation: change a single Deal Brief field in the source file, confirm it appears locally, commit and push, and verify the exact change appears in production. Once validated, rewire the app to consume the transformed JSON pipeline and retire the legacy Excel path.”

Follow-Up Tasks for Next Release (v2.x – Data-Correctness Release)

These are net-new tasks, not previously captured:

🔧 Data & Pipeline

- Wire UI loader to consume opportunities.clean.json as canonical prod source

- Add clear fallback or error if JSON missing

- Remove or quarantine d365_opps_export.xlsx from prod path

✅ Validation & Release Hygiene

- Add “single-field mutation” smoke test to release checklist

- Document canonical data flow in README (D365 → inbox → prod → UI)

🧠 Product Integrity

- Decide and document whether Excel input is:

  - deprecated

  - dev-only

  - or explicitly supported long-term

Why this diff matters

This update does three important things:

- It records the real learning of the session (not just the work done).

- It prevents future you from assuming the pipeline was already live.

- It cleanly sets up the next release as a data-correctness milestone, not a UI or infra one.

If you want, next I can:

- turn the follow-up tasks into a v2.x mini-release plan, or

- generate a release checklist you can literally run top-to-bottom before saying “data pipeline shipped.”

Just say the word.

FIRST LOG:

Title: d365-personal-analytics-v2 – Project Snapshot

1. Project Overview

- Objective: Build a lightweight personal quota-attainment dashboard (plus a detailed opportunity summary page) to track revenue achieved vs FY27 quota and ensure I close the year strong.

- Business context:

FY starts April 1. I didn’t have an easy way to access/aggregate the right D365 data to understand quota vs attainment (and I may have a ~$5M opportunity), so I built a simple local-first tracker fed from exported data (e.g., Excel from D365).

- Stakeholders:

Me (primary). Secondary: my management / senior leadership visibility into progress and forecast. Longer-term: any Alethea seller who’s technical enough to export their data and run the app.

- Environments (Dev/Test/Prod):

- Dev/Test: Local on my machine via npm workflow.

- Prod: Also local on my machine (local-first). Public demo/example is deployed via GitHub + Vercel.

- Improvement needed: Make the local “prod” instance persistent (auto-start on reboot, always running).

### 2. Current State (Source of Truth)

- Production status: V2 shipped and working well; dashboard + detail page meet core needs.

- What is live right now:

  - Local instance running on my machine

  - Public example deployment on Vercel (sanitized/generic data) for others to copy

  - GitHub repo published with an example dataset and reproducible setup

- Known constraints:

  - Data refresh is currently manual / not on a defined cadence

  - Public demo data still feels too close to real Alethea details on the opportunity pages (needs stronger obfuscation)

  - Local server isn’t persistent across reboots yet

### 3. What We Shipped (Chronological, newest first)

- Date: (Yesterday / add exact date if needed)

  - ✅ Change: Shipped V2 of D365 Personal Analytics (concept → production) with dashboard + detailed opportunity summary page; generalized dataset; published repo; deployed example to Vercel.

  - ✅ Impact: I can clearly track quota vs attainment for FY, review pipeline/opportunities, and share a safe example others can replicate without exposing personal/PII or sensitive business info.

  - ✅ Verified how: App runs locally via npm; example deployment live on Vercel; repo builds/deploys via GitHub workflow.

- Date: (Earlier)

  - ✅ Change: Shipped V1 (initial dashboard) to validate the concept and data model.

  - ✅ Impact: Proved the workflow and confirmed the UI pattern before expanding to V2.

  - ✅ Verified how: Local run + initial deployment sanity check.

### 4. Key Decisions (Locked)

- Decision: Use a “3-player team” workflow: Me (PM/driver) + Hans (lead architect) + Copilot (requirements/BA in M365) + GitHub Copilot Studio/CLI (coding/build/test).

  - Why it was made: Fast iteration with clear roles across requirements → implementation → shipping.

  - Alternatives rejected: Waiting for centralized D365 reporting access or building directly inside D365 without a lightweight self-serve path.

- Decision: Local-first app via npm, with a sanitized public example deployed via GitHub → Vercel.

  - Why it was made: Personal tool should run privately; public demo should be easy for others to clone without exposing sensitive data.

  - Alternatives rejected: Hosting real data in the cloud or requiring org access to use the tool.

- Decision: Genericize/sanitize dataset before publishing.

  - Why it was made: Avoid any Alethea PII or sensitive opportunity details in a public repo/demo.

  - Alternatives rejected: Publishing “realistic” data that is too traceable to real opportunities.

### 5. Open Threads / Risks

- Issue: Define and implement a data refresh cycle (Dev → Test → Prod) so updates are routine and low-friction.

- Follow-up: Improve demo dataset obfuscation (especially detail page content) so it’s clearly fictional and non-sensitive before posting to Substack / public sharing.

- Question: How to make the local server persistent (auto-start on reboot; always available) while keeping the workflow simple and secure.

### 6. Next Session Entry Point

👉 “When resuming, start here: define the data refresh workflow (what file comes from D365/Excel, where it lives, how it’s validated in test, and how it’s promoted to prod + the Vercel example).”

Updates March 29, 2026 5:03 PM ET

“D365 Export Contract — v1”

- Source: Opportunity view URL you provided

- Export format: Excel

- Required columns (must exist)

- Optional columns (can be added anytime)

- Breaking changes (rename/remove) require version bump

Required columns (based on what I see):

- (Do Not Modify) Opportunity

- Topic

- Account

- Sales Stage

- Probability

- Forecast Category

- Est. close date

- Est. revenue

- Created On

- Modified On (pick which one is canonical)

- Next Step

- Next Step Due Date

- Actual Revenue (if used for attainment views)

✅ File naming for daily exports (works great with Power Automate later)

Use a consistent naming scheme that encodes:

- extract version (v1)

- run timestamp

Example:

OppViewExtract_v1_YYYY-MM-DD.xlsx

This will make it trivial for your pipeline to:

- find “latest”

- keep a history

- roll back

- compute diffs

URL to fetch the snapshot in D365

https://alithyaone.crm.dynamics.com/main.aspx?appid=f0bc5985-0418-ee11-8f6e-000d3a5a8939&pagetype=entitylist&etn=opportunity&viewid=9db73b9c-dd2a-f111-88b4-6045bd074963&viewType=4230

D365 Export Contract – v1
Canonical Modified On = later column
Source = Opportunity view (Excel export)